## Slide 1: Voice-Controlled Thumper Vehicle
Milestone IV - Second Prototype
Ahmed Leithy 900160088
Yahia Farid 900161331
Yousef Koura 900160083

## Slide 2: Post-Milestone III Tasks
Use and test new sound detector ✔️
Train/find a model for speech recognition (microspeech) ✔️
Integrate all aforementioned components together ⌛

## Slide 3: Sound Detector
Tested the sound detector upon arrival
Microphone output looks correct
Tested on small sampling rate (1KHz) for now until we integrate with microspeech
Digital output pin → Indicates when sound starts

## Slide 4: Simple Test

## Slide 5: MicroSpeech
Severely hindered our progress as it took days to get it to work
Tried out the X-Cube-AI package (dead-end)
Pivoted back to STM32CubeIDE
  Utilized examples in TFLite for microcontrollers repo
  Collated libraries needed by microspeech example and integrated them into the project
  Produced a working speech recognition model

## Slide 6: MicroSpeech
Adapted a test found on the TFLite for microcontrollers repo
  Feeds pre-generated spectrograms for “yes” and prints the class scores
  Repeats for “no”
Tested a model pre-trained on “yes” and “no” and confirmed the output
Used a Google Colab notebook found on the repo to train a model from scratch on “go”, “stop”, “left”, and “right” for future milestone and performed the same test to confirm outputs
All tests were run directly on the microcontroller (L432KC)

## Slide 7: Next Stage
Integrate the thumper, sound detector and model together for final submission

## Slide 8: Thank You!